附件1

亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目2020年度财务收支

和项目执行情况审计报告

中华人民共和国青岛市审计局

Qingdao Municipal Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

青审涉外报〔2021〕11号

QINGDAO AUDIT REPORT〔2021〕NO. 11

项目名称：  亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

贷 款 号：    3358-PRC

Loan No. :     3358-PRC

项目执行单位：青岛能源集团有限公司

Project Entity:  Qingdao Energy Group

会计年度：     2020

Accounting Year：2020

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	42

iii. Statement of Implementation of Loan Agreement	42

（四）专用账户报表	43

iv. Special Account Statement	43

（五）财务报表附注	45

v. Notes to the Financial Statements	48

三、审计发现的问题及建议	52

III. Audit Findings and Recommendations	54

一、审计师意见

审计师意见

青岛能源集团有限公司：

我们审计了亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目2020年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第51页）。

（一）项目执行单位及青岛市财政局对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你单位的责任，编制专用账户报表是青岛市财政局的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了青岛智能低碳区域能源系统改扩建项目2020年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由青岛市财政局报送给亚洲开发银行的第06和07号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国青岛市审计局

2021年6月23日

地址：中国山东省青岛市山东路12号甲

邮政编码：266071

电话：86-532-83867608

传真：86-532-83883448

I. Auditor’s Opinion

Auditor’s Opinion

To Qingdao Energy Group

We have audited the special purpose financial statements (from page 6 to page 51) of Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank, which comprise the Balance Sheet as of December 31, 2020, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the period then ended, and Notes to the Financial Statements.

Project Entity and Qingdao Municipal Financial Bureau's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Qingdao Municipal Financial Bureau, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank as of December 31, 2020, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the period then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application (No. 06 & 07)  and the attached documents submitted to the Asia Development Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Qingdao Municipal Audit Office of the People’s Republic of China

June23 , 2021

Address: No. 12 A, Shandong Road, Qingdao City, Shandong Province, P.R. China

Postcode: 266071

Tel.: 86-532-83867608

Fax: 86-532-83883448

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2020年12月31日

(As of December 31, 2020)

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                             货币单位：人民币元

Prepared by: Qingdao Energy Group                                                 Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 216,735,960.77 | 319,428,626.68 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 194,209,986.07 | 282,589,306.73 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | 125,716,458.89 | 213,305,440.75 | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | 0.00 | 0.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | 0.00 | 183,443.75 | 其中:捐赠款 Including: Grants | 30 | 0.00 | 0.00 |
| 3. 转出投资 Investments Transferred-out | 4 | 0.00 | 0.00 | 三、项目借款合计 Total Project Loan | 31 | 111,605,021.01 | 165,129,518.07 |
| 4. 在建工程 Construction in Progress | 5 | 91,019,501.88 | 105,939,742.18 | 1. 项目投资借款 Total Project Investment Loan | 32 | 111,605,021.01 | 165,129,518.07 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | 0.00 | 0.00 | (1) 国外借款 Foreign Loan | 33 | 111,605,021.01 | 165,129,518.07 |
| 其中:应收生产单位亚行贷款 Including: ADB Investment Loan Receivable | 7 | 0.00 | 0.00 | 其中: 亚洲开发银行 Including: ADB | 34 | 111,605,021.01 | 165,129,518.07 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | 0.00 | 0.00 | 国际复兴开发银行 IBRD | 35 | 0.00 | 0.00 |
| 其中:拨付亚行贷款 Including :Appropriation of ADB Investment Loan | 9 | 0.00 | 0.00 | 技术合作信贷 Technical Cooperation | 36 | 0.00 | 0.00 |
| 四、器材 Equipment | 10 | 10,914,070.96 | 20,911,759.34 | 联合融资 Co- Financing | 37 | 0.00 | 0.00 |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | 0.00 | 0.00 | (2) 国内借款 Domestic Loan | 38 | 0.00 | 0.00 |
| 五、货币资金合计 Total Cash and Bank | 12 | 47,791,362.74 | 38,586,465.51 | 2. 其他借款 Other Loan | 39 | 0.00 | 0.00 |
| 1. 银行存款 Cash in Bank | 13 | 47,791,362.74 | 38,586,465.51 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | 0.00 | 0.00 |
| 其中:专用账户存款 Including: Special Account | 14 | 47,562,997.98 | 37,255,260.10 | 其中:拨入亚行贷款 Including: ADB Loan | 41 | 0.00 | 0.00 |
| 2. 现金 Cash on Hand | 15 | 0.00 | 0.00 | 五、企业债券资金 Bond Fund | 42 | 0.00 | 0.00 |

后续（To be continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 82,125,819.75 | 122,176,931.89 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | 0.00 | 0.00 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收亚行贷款利息 Including: ADB Loan Interest Receivable | 17 | 0.00 | 0.00 | 七、应付款合计 Total Payable | 44 | 73,388,136.04 | 78,655,097.28 |
| 应收亚行贷款承诺费 ADB Loan Commitment Fee Receivable | 18 | 0.00 | 0.00 | 其中:应付亚行贷款利息 Including: ADB Loan Interest Payable | 45 | 0.00 | 0.00 |
| 应收亚行贷款资金占用费 ADB Loan Service- Fee Receivable | 19 | 0.00 | 0.00 | 应付亚行贷款承诺费 ADB Loan Commitment Fee Payable | 46 | 0.00 | 0.00 |
| 七、有价证券 Marketable Securities | 20 | 0.00 | 0.00 | 应付亚行贷款资金占用费 ADB Loan Service Fee Payable | 47 | 0.00 | 0.00 |
| 八、固定资产合计 Total Fixed Assets | 21 | 0.00 | 0.00 | 八、未交款合计 Other Payables | 48 | -21,635,928.90 | -25,270,138.66 |
| 固定资产原价 Fixed Assets, Cost | 22 | 0.00 | 0.00 | 九、上级拨入资金 Appropriation of Fund | 49 | 0.00 | 0.00 |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | 0.00 | 0.00 | 十、留成收入 Retained Earnings | 50 | 0.00 | 0.00 |
| 固定资产净值 Fixed Assets, Net | 24 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | 0.00 | 0.00 |  |  | 0.00 | 0.00 |
| 资金占用合计 Total Application of Fund | 27 | 357,567,214.22 | 501,103,783.42 | 资金来源合计 Total Sources of Fund | 51 | 357,567,214.22 | 501,103,783.42 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2020年12月31日

（For the period ended December 31,2020）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                        货币单位：人民币元

Prepared by: Qingdao Energy Group                                            Currency Unit: RMB Yuan

|  | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | - | 141,903,817.72 | - | 1,680,000,000.00 | 447,718,824.80 | 26.65 |
| - 国际金融组织贷款 International Financing | - | 53,524,497.06 | - | 796,000,000.00 | 165,129,518.07 | 20.74 |
| 1. 亚洲开发银行 ADB | - | 53,524,497.06 | - | 796,000,000.00 | 165,129,518.07 | 20.74 |
| 二、配套资金 Counterpart Financing | - | 88,379,320.66 | - | 884,000,000.00 | 282,589,306.73 | 31.97 |
| 1.无偿配套资金 Appropriation Funds | - | 88,379,320.66 | - | 884,000,000.00 | 282,589,306.73 | 31.97 |
| (1)国家拨款 Appropriation Funds | - | 22,927,803.55 | - | - | 103,257,731.55 | - |
| （2）单位自筹 Unit Self Financing | - | 65,451,517.11 | - | - | 179,331,575.18 | - |
| 2.其他 Others | - | 0.00 | - | - | 0.00 | - |
| 资金运用合计（按项目内容） Total Application of Funds (by Project Component) | - | 102,692,665.91 | - | - | 319,428,626.68 | - |
| 泰能热电-1.海乐府供热项目 Tai neng thermal power co.-1.Hailefu Heating Project | - | 392,815.89 | - | - | 4,573,268.37 | - |
| 泰能热电-2.移动式燃气应急（调峰）热源项目 Tai neng thermal power co.-2.Mobile Gas Emergency (Peak-shaving) Heat Source Project | - | 220,488.77 | - | - | 1,333,963.11 | - |
| 泰能热电-3.社会主义学院燃气锅炉改造项目 Tai neng thermal power co.-3.The Project of Boiler Retrofit in College of Socialism | - | 31,307.05 | - | - | 451,679.12 | - |
| 泰能热电-4.泰能热电能源站项目 Tai neng thermal power co.-4. Taineng Thermal Power Energy Station Project | - | -2,758,976.87 | - | - | 25,626,807.61 | - |
| 泰能热电-5.瑞海馨园项目A-2片区住宅工程（16-23#楼）供热工程（TRTN-2018-RLXJ009Z） Tai neng thermal power co.-5. The Heating Project of the Residential Project in the A-2 Area of Ruihai Xinyuan Project (Building 16-23#) | - | 2,679,907.25 | - | - | 2,679,907.25 | - |
| 泰能热电-6.网络安全升级项目Tai neng thermal power co.-6. Network Security Upgrade Project | - | -171.30 | - | - | 0.00 | - |
| 泰能热电-7.供热运行智能网络管理系统 Tai neng thermal power co.-7.Smart Network Management System for Heating Operation - Taineng Part | - | 1,047,653.52 | - | - | 4,989,319.80 | - |
| 泰能热电-8.文沁苑小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-8. The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Wenqinyuan Community | - | 69,027.24 | - | - | 74,979.98 | - |
| 泰能热电-9.福林苑A区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-9. The Project of Adding Gas Boiler in the Heat Exchange Station of Fulinyuan District A | - | 92,602.22 | - | - | 92,602.22 | - |
| 泰能热电-10.中海国际润园换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-10. The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Zhonghai Guoji Runyuan | - | 254,474.76 | - | - | 1,649,025.84 | - |
| 泰能热电-11.清水苑更换地沟管道、立管及入户阀前分支管项目 Tai neng thermal power co. -11. Qingshuiyuan Replacement of Trench Pipelines, Risers and Branch Pipes before Entry Valves | - | 304,652.84 | - | - | 304,652.84 | - |
| 泰能热电-12.幸福家园A区单元井至立管之间管道、阀门更换项目 Tai neng thermal power co.-12. Replacement Project of Pipes and Valves between Unit Wells and Risers in Zone A of Xingfujiayuan | - | 296,496.09 | - | - | 296,496.09 | - |
| 泰能热电-13.北部供热区换热站及二次管网水力平衡改造项目 Tai neng thermal power co.-13. Retrofit Project for Heat Exchange Station of North Heating District and Hydraulic Balance of Secondary Pipe Network | - | 333,157.13 | - | - | 806,771.59 | - |
| 泰能热电-14.胜利花园小区燃气锅炉供热项目 Tai neng thermal power co.-14. Shengli Garden Community Gas Boiler Heating Project | - | 38,200.51 | - | - | 597,193.79 | - |
| 泰能热电-15.瑞海馨园小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-15. The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Ruihai Xinyuan Community | - | 1,590,223.51 | - | - | 2,660,015.42 | - |
| 泰能热电-16.洛东小区二次管网改造项目 Tai neng thermal power co.-16. Luodong Community Secondary Pipeline Network Retrofit Project | - | 4,086,110.45 | - | - | 9,917,475.43 | - |
| 泰能热电-17.青岛欣德远景创业中心清洁能源供热工程 Tai neng thermal power co.-17. Qingdao Xindeyuanjing Business Incubator Clean Energy Heating Project | - | 323,050.16 | - | - | 3,218,798.58 | - |
| 泰能热电-18.青岛智能低碳区域能源系统改扩建项目（待摊） Tai neng thermal power co.-18. Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | - | -3,898,485.70 | - | - | 114,355.96 | - |
| 泰能热电-19.米蓝街区供热工程（TRTN-2018-RLXJ010Z） Tai neng thermal power co.-19. Milan District Heating Project | - | 1,655,959.13 | - | - | 1,655,959.13 | - |
| 泰能热电-20.东部供热区换热站及二次管网水力平衡改造项目Tai neng thermal power co.-20. Retrofit Project for Heat Exchange Station of East Heating District and Hydraulic Balance of Secondary Pipe Network | - | 185,283.64 | - | - | 615,200.05 | - |
| 泰能热电-21.保利东李社区改造商业项目能源站工程 Tai neng thermal power co.-21. Poly Dongli Community Reconstruction Commercial Project Energy Station Project | - | 6,444,214.24 | - | - | 11,516,285.90 | - |
| 泰能热电-22.厂内调峰锅炉项目Tai neng thermal power co.-22. The Project of Peak-shaving Boiler in the Plant | - | 1,079,296.38 | - | - | 4,246,877.21 | - |
| 泰能热电-23.南部供热区换热站及二次管网水力平衡改造项目Tai neng thermal power co.-23. Retrofit Project for Heat Exchange Station of South Heating District and Hydraulic Balance of Secondary Pipe Network | - | 671,203.67 | - | - | 703,406.33 | - |
| 泰能热电-24.海尔鼎世华府小区换热站内增设燃气保供锅炉项目Tai neng thermal power co.-24. Haier Dingshi Huafu Community Heat Exchange Station Adds Gas Boiler for Guarantee Supply Project and Hydraulic Balance of Secondary Pipe Network | - | 3,246.01 | - | - | 15,861.55 | - |
| 新能源-1.世纪公馆区域能源供热项目 New Energy co.-1.Century Residence District Energy Heating Project t | - | 1,342,421.46 | - | - | 1,677,639.16 | - |
| 新能源-2.中心大楼项目 New Energy co.-2.Central Building Project | - | 91,927.50 | - | - | 91,927.50 | - |
| 新能源-3.市南商务大厦项目 New Energy co.-3.Shinan Business Building Project | - | 507,265.47 | - | - | 507,265.47 | - |
| 新能源-4.金华路33号区域能源供热项目 New Energy co.-4.No.33 of Jinhua Road District Energy Heating Project | - | 59,002.80 | - | - | 59,002.80 | - |
| 新能源-5.绿地污水源热泵扩建项目 New Energy co.-5.Greenland Wastewater Source Heat Pump Extension Project | - | 68,448.06 | - | - | 134,485.80 | - |
| 新能源-6.12501项目 New Energy co.-6.12501 Project | - | 623,932.21 | - | - | 2,959,009.73 | - |
| 新能源-7.李村河污水处理厂可再生能源综合利用项目 New Energy co.-7.Licun River Wastewater Treatment Plant Sewage Source Heat Pump Project | - | 40,600.00 | - | - | 216,169.24 | - |
| 新能源-8.玫瑰兰亭区域能源供热项目 New Energy co.-8.Meigui Lanting District Energy Heating Project | - | 9,686.43 | - | - | 9,686.43 | - |
| 新能源-9.青岛智能低碳区域能源系统改扩建项目（待摊） New Energy co.-9.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | - | -2,148,634.76 | - | - | 0.00 | - |
| 新能源-10.李村河污水处理厂污水源热泵项目（绿地欢乐滨海城商业办公楼项目供热工程） New Energy co.-10.Licun River Wastewater Treatment Plant Sewage Source Heat Pump Project | - | 2,207,103.45 | - | - | 8,557,089.79 | - |
| 新能源-11.青年城区域能源供热项目 New Energy co.-11.Youth City District Energy Heating Project | - | 61,215.99 | - | - | 61,215.99 | - |
| 新能源-12.保利东李社区改造商业项目能源站工程 New Energy co.-12.Poly Dongli Community Reconstruction Commercial Project Energy Station Project | - | 2,258,003.72 | - | - | 15,774,882.86 | - |
| 新能源-13.滨海一号清洁能源供热项目 New Energy co.-13.Binhai No.1 Clean Energy Heating Project | - | 154,982.99 | - | - | 2,124,178.65 | - |
| 金泓热电-1.李沧区上王埠、东王埠、桃园社区旧村改造商品房S6-3地块项目供热工程 Jinhong thermal power co.-1.Heating Project of Commercial Housing Plot S6-3 in the old village reconstruction of Shangwangbu, Dongwangbu and Taoyuan communities in Licang District | - | 23.90 | - | - | 23.90 | - |
| 金泓热电-2.李沧区上王埠、东王埠、桃园社区旧村改造商品房T1-2地块项目供热工程 Jinhong thermal power co.-2.Heating Project of Commercial Housing Plot T1-2 in the old village reconstruction of Shangwangbu, Dongwangbu and Taoyuan communities in Licang District | - | 11.40 | - | - | 11.40 | - |
| 金泓热电-3.金泓热电燃气锅炉供热工程 Jinhong thermal power co.-3.Jinhong Thermal Power Gas Boiler Heating Project | - | 1,212,597.00 | - | - | 1,423,920.10 | - |
| 金泓热电-4.李沧区东李商圈改造二期项目10-1-7地块供热工程Jinhong thermal power co.-4.Heating Project of Plot 10-1-7 of the second phase of Dongli Commercial District Reconstruction Project in Licang District | - | 5.70 | - | - | 5.70 | - |
| 金泓热电-5.绿城理想之城B-2-13地块供热工程 Jinhong thermal power co.-5.Greentown Ideal City B-2-13 Block Heating Project | - | 1,101,176.55 | - | - | 1,101,176.55 | - |
| 金泓热电-6.李沧区东李商圈改造二期项目10-3-2地块供热工程Jinhong thermal power co.-6.Heating Project of Plot 10-3-2 of the second phase of Dongli Commercial District Reconstruction Project in Licang District | - | 8.50 | - | - | 8.50 | - |
| 金泓热电-7.青岛金泓热电有限公司烟气余热深度回收项目Jinhong thermal power co.-7.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Deep Recovery Project | - | -317,486.25 | - | - | 27,164,071.59 | - |
| 能源热电-1.浪潮青岛大数据产业园A3地块供热工程 Energy thermal power co.-1.Inspur Qingdao Big Data Industrial Park A3 Block Heating Supporting Project | - | 32,105.95 | - | - | 32,105.95 | - |
| 能源热电-2.远洋万和城（浮山新区P26地块 远洋国际中心）1-3#楼、4-8#楼供热配套工程 Energy thermal power co.-2.Yuanyang Wanhe City (P26 in Fushan New District, Yuanyang International Center) 1-3 #, 4-8 # Heating Supporting Project | - | 129,290.89 | - | - | 129,290.89 | - |
| 能源热电-3.青岛金泓热电有限公司二厂烟气余热利用项目 Energy thermal power co.-3.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Utilization Project of No.2 Plant | - | 6,031,753.60 | - | - | 12,333,119.01 | - |
| 能源热电-4.青岛金泓热电有限公司三厂烟气余热利用项目 Energy thermal power co.-4.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Utilization Project of No.3 Plant | - | 6,420,899.73 | - | - | 8,982,339.58 | - |
| 能源热电-5.团岛污水处理厂尾水加压泵站及取、回水管网工程 Energy thermal power co.-5.Tuandao Wastewater Treatment Plant Tail Water Booster Pump | - | 0.00 | - | - | 120,754.71 | - |
| 能源热电-6.海泊河遗留片14号地块供热配套费工程 Energy thermal power co.-6.Block 14 of Haibo River Remains Heating Supporting Project | - | 13,576.77 | - | - | 13,576.77 | - |
| 硅谷热电-1.融创·琴湾锅炉房燃气配套工程（亚行配套支出）Guigu thermal power co.-1.Sunac Qinwan Boiler Room Gas Supporting Project | - | 393,673.56 | - | - | 393,673.56 | - |
| 硅谷热电-2.恒大悦珑台一三期供热二次网工程（亚行配套支出）Guigu thermal power co.-2.Hengda Linglongtai Phase I, III Heating Secondary Network Project | - | 1,107,481.24 | - | - | 1,107,481.24 | - |
| 硅谷热电-3.青岛智能低碳区域能源系统改扩建项目（待摊） Guigu thermal power co.-3.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | - | -1,085,098.98 | - | - | 19,108.00 | - |
| 硅谷热电-4.碧桂园海洋科技园小区5-1期分户计量热量表工程（亚行设备支出） Guigu thermal power co.-4.Country Garden Ocean Science and Technology Park Community 5-1 Phase Household Metering Heat meter project | - | 7,418.53 | - | - | 7,418.53 | - |
| 硅谷热电-5.北平社区1区、2区能源站项目（亚行设备支出）Guigu thermal power co.-5.Beiping Community Districts 1, 2 Energy Station Project | - | 285,291.79 | - | - | 285,291.79 | - |
| 硅谷热电-6.小海南能源站项目（亚行设备支出） Guigu thermal power co.-6.Xiao Hainan Energy Station Project | - | 647,226.34 | - | - | 1,765,629.78 | - |
| 硅谷热电-7.鲁信和璧花园二三期锅炉房燃气配套工程（亚行配套支出） Guigu thermal power co.-7.Luxin Hebi Garden Phase II, III Boiler Room Gas Supporting Project | - | 292,650.11 | - | - | 292,650.11 | - |
| 硅谷热电-8.碧桂园海洋科技园小区9-1、9-3期分户计量热量表工程（亚行设备支出） Guigu thermal power co.-8.Country Garden Ocean Science and Technology Park Community 9-1, 9-3 Phase Household Metering Heat meter project | - | 2,082,406.14 | - | - | 2,082,406.14 | - |
| 硅谷热电-9.安远社区能源站项目（亚行设备支出） Guigu thermal power co.-9.Anyuan Community Energy Station Project | - | 1,625,925.01 | - | - | 1,625,925.01 | - |
| 硅谷热电-10.青岛湾琴湾能源站项目（亚行设备支出） Guigu thermal power co.-10.Qingdao Bay Qinwan Energy Station Project | - | 5,894,047.74 | - | - | 12,290,809.08 | - |
| 硅谷热电-11.即墨北平社区安置区一期采暖工程（亚行配套支出）Guigu thermal power co.-11.The first phase heating project of Jimo Beiping Community Resettlement Area | - | 2,381,906.99 | - | - | 2,381,906.99 | - |
| 硅谷热电-12.新民社区供热配套工程锅炉房（亚行设备支出）Guigu thermal power co.-12.Xinmin Community Heating Supporting Project Boiler Room | - | -9,591.58 | - | - | 4,327,349.12 | - |
| 硅谷热电-13.青岛湾·琴湾供热二次网工程（亚行配套支出） Guigu thermal power co.-13.Qingdao Bay·Qin Bay Heating Secondary Network Project | - | 1,051,294.80 | - | - | 1,051,294.80 | - |
| 硅谷热电-14.星石庄社区一期供热配套锅炉房安装工程（亚行配套支出） Guigu thermal power co.-14.Xingshizhuang Community Phase I Heating Supporting Boiler House Installation Project | - | 172,843.68 | - | - | 172,843.68 | - |
| 硅谷热电-15.恒大悦珑台二六期供热二次网工程（亚行设备支出）Guigu thermal power co.-15.Hengda Linglongtai Phase II, VI Heating Secondary Network Project | - | 2,615,473.37 | - | - | 2,615,473.37 | - |
| 硅谷热电-16.星石庄社区一期供热二次网工程（亚行配套支出）Guigu thermal power co.-16.Xingshizhuang Community Phase I Heating Secondary Network Project | - | 4,040,283.08 | - | - | 4,040,283.08 | - |
| 硅谷热电-17.碧桂园海洋科技园小区9号地块换热站工程（亚行配套支出） Guigu thermal power co.-17.Country Garden Ocean Science and Technology Park Community No. 9 Block Heat Exchange Station Project | - | 49,570.93 | - | - | 49,570.93 | - |
| 硅谷热电-18.蓝色硅谷1号能源站（亚行设备支出） Guigu thermal power co.-18.Blue Silicon Valley Energy Station 1 | - | 97,680.70 | - | - | 320,126.63 | - |
| 硅谷热电-19.孵化器一期供热工程（亚行设备支出） Guigu thermal power co.-19.Incubator Phase I Heating Project | - | 1,722,335.29 | - | - | 2,205,520.44 | - |
| 硅谷热电-20.即墨区鳌山卫街道南泊子村村庄改造（一期）供热设施配套项目庭院热力工程（亚行配套支出） Guigu thermal power co.-20.Heat supply facilities supporting project courtyard heating project of Nanbozi Village Village Reconstruction (Phase I), Aoshanwei Street, Jimo District | - | 201,116.01 | - | - | 201,116.01 | - |
| 硅谷热电-21.小海南社区供热二次网工程（亚行配套支出） Guigu thermal power co.-21.Xiao Hainan Community Heating Secondary Network Project | - | 442,459.87 | - | - | 442,459.87 | - |
| 硅谷热电-22.小海南社区供热配套锅炉房燃气工程（亚行配套支出） Guigu thermal power co.-22.Xiao Hainan Community Heating Supporting Boiler Room Gas Project | - | 10,742.61 | - | - | 10,742.61 | - |
| 硅谷热电-23.3号能源站项目（亚行设备支出） Guigu thermal power co.-23.District Energy Station Project #3 | - | 0.00 | - | - | 2,621.36 | - |
| 硅谷热电-24.碧桂园海洋科技园小区9-1、9-3期供热二次网工程（亚行配套支出） Guigu thermal power co.-24.Country Garden Ocean Science and Technology Park Community Secondary Heating Network for 9-1,9-3 | - | 2,154,631.96 | - | - | 2,154,631.96 | - |
| 硅谷热电-25.水泊社区能源站项目 Guigu thermal power co.-25.Shuibo Community Energy Station Project | - | 3,260.96 | - | - | 3,260.96 | - |
| 硅谷热电-26.安远社区一期供热配套锅炉房燃气工程（亚行配套支出） Guigu thermal power co.-26.Anyuan Community Phase I Gas Project for Heating Boiler Room | - | 165,191.37 | - | - | 165,191.37 | - |
| 硅谷热电-27.恒大悦珑台一三期能源站项目（亚行设备支出）Guigu thermal power co.-27.Hengda Linglongtai Phase I, III Energy Station Project | - | 1,476,336.59 | - | - | 1,476,336.59 | - |
| 硅谷热电-28.碧桂园海洋科技园小区5-1期供热二次网工程（亚行配套支出） Guigu thermal power co.-28.Country Garden Ocean Science and Technology Park Community Phase 5-1 Heating Secondary Network Project | - | 62,626.23 | - | - | 62,626.23 | - |
| 硅谷热电-29.新民社区供热配套锅炉房燃气工程（亚行配套支出）Guigu thermal power co.-29.Xinmin Community Heating Supporting Boiler Room Gas Project | - | 155,231.09 | - | - | 155,231.09 | - |
| 硅谷热电-30.蓝色硅谷2号能源站项目（亚行设备支出） Guigu thermal power co.-30.Blue Silicon Valley 2 Energy Station Project | - | 97,811.32 | - | - | 385,094.18 | - |
| 硅谷热电-31.鲁信和璧花园二三期供热二次网工程（亚行配套支出） Guigu thermal power co.-31.Luxin Hebi Garden Phase II, III Heating Secondary Network Project | - | 4,303,773.20 | - | - | 4,303,773.20 | - |
| 硅谷热电-32.碧桂园海洋科技园9-1、9-3供热配套一次网（亚行配套支出） Guigu thermal power co.-32.Country Garden Ocean Science and Technology Park Community Primary Heating Network for 9-1,9-3 | - | 4,817.36 | - | - | 4,817.36 | - |
| 硅谷热电-33.星石庄社区一期能源站项目（亚行设备支出） Guigu thermal power co.-33.Xingshizhuang Community Phase I Energy Station Project | - | 36,610.20 | - | - | 36,610.20 | - |
| 硅谷热电-34.鲁信和璧花园二三期能源站项目（亚行设备支出）Guigu thermal power co.-34.Luxin Hebi Garden Phase II, III Energy Station Project | - | 6,014,303.55 | - | - | 6,014,303.55 | - |
| 硅谷热电-35.安远社区一期供热二次网工程（亚行配套支出）Guigu thermal power co.-35.Anyuan Community Phase I Heating Secondary Network Project | - | 571,042.25 | - | - | 571,042.25 | - |
| 硅谷热电-36.碧桂园海洋科技园小区9号地块临时锅炉房工程（亚行配套支出） Guigu thermal power co.-36.Country Garden Ocean Science and Technology Park Community Temporary Boiler Room Project for Lot 9 | - | 224,840.55 | - | - | 224,840.55 | - |
| 硅谷热电-37.恒大悦珑台二六期供热二次网工程（亚行配套支出）Guigu thermal power co.-37.Hengda Linglongtai Phase II, VI Heating Secondary Network Project | - | 488,991.35 | - | - | 488,991.35 | - |
| 后海热电及沧海新城热力-1.安顺路（汾阳路-衡阳路）一级网供热工程 Houhai thermal power co.-1.Anshun Road (Fenyang Road - Hengyang Road) Primary Network Heating Project | - | 332,637.81 | - | - | 376,296.30 | - |
| 后海热电及沧海新城热力-2.大枣园老社区一级网及混水站供热工程 Houhai thermal power co.-2.Dazaoyuan Old Community Primary Network and Mixed Water Station Heating Project | - | 220,041.38 | - | - | 1,028,714.21 | - |
| 后海热电及沧海新城热力-3.帝都嘉园一级网及混水站供热工程Houhai thermal power co.-3.Didu Jiayuan Primary Network and Mixed Water Station Heating Project | - | 1,278.31 | - | - | 1,059,636.54 | - |
| 后海热电及沧海新城热力-4.坊子街安置房混水站及红线内一级网供热工程 Houhai thermal power co.-4.Fangzi Street Settlement Housing Mixed Water Station and Primary Network Retrofit Project | - | 37,460.74 | - | - | 1,404,483.28 | - |
| 后海热电及沧海新城热力-5.规划三号线一级网供热工程 Houhai thermal power co.-5.Planning Line 3 Primary Network Heating Project | - | 3,920.69 | - | - | 4,328,707.40 | - |
| 后海热电及沧海新城热力-6.海信南岭风情混水站及一级网供热工程 Houhai thermal power co.-6.Hisense Nanling Fengqing Mixed Water Station and Primary Network Heating Project | - | 0.00 | - | - | 1,034,042.92 | - |
| 后海热电及沧海新城热力-7.后海保利中央公园燃气锅炉改造项目Houhai thermal power co.-7.Houhai Poly Central Park Gas Boiler Renovation Project | - | 960.47 | - | - | 960.47 | - |
| 后海热电及沧海新城热力-8.后海东山二路高温水管网维修改造等4项工程 Houhai thermal power co.-8.4 projects including maintenance and transformation of high temperature water pipe network on Dongshan 2nd Road in Houhai | - | 28,394.97 | - | - | 28,394.97 | - |
| 后海热电及沧海新城热力-9.后海换热站增设补水系统项目 Houhai thermal power co.-9.Houhai Heat Exchange Station Additional Water Supply System Project | - | 5,449.46 | - | - | 5,449.46 | - |
| 后海热电及沧海新城热力-10.后海能源岛项目 Houhai thermal power co.-10.Houhai Energy Island Project | - | 174,236.90 | - | - | 880,135.34 | - |
| 后海热电及沧海新城热力-11.后海首站扩容改造项目 Houhai thermal power co.-11.Houhai first station expansion and renovation project | - | 1,420,998.93 | - | - | 1,420,998.93 | - |
| 后海热电及沧海新城热力-12.君峰路管网改造 Houhai thermal power co.-12.Junfeng Road Pipeline Network Reconstruction | - | 42,542.56 | - | - | 42,542.56 | - |
| 后海热电及沧海新城热力-13.李沧区中西部区域供热管网建设工程－遵义路供热管道（四流北路-重庆路）顶管、曲源路高温热水管道（重庆路-遵义路）、遵义路高温热水管道（曲源路-文昌路）、文昌路高温热水管道 Houhai thermal power co.-13.Central and Western District Heating Pipe Network Construction Project in Licang District - Zunyi Road Heating Pipeline (Siliu North Road - Chongqing Road) Pipe Jacking, Quyuan Road High Temperature Hot Water Pipeline (Chongqing Road - Zunyi Road), Zunyi Road High Temperature Hot Water Pipeline (Quyuan Road - Wenchang Road), Wenchang Road High Temperature Hot Water Pipeline | - | 886,567.47 | - | - | 26,629,861.91 | - |
| 后海热电及沧海新城热力-14.刘家社区混水站及一级网供热工程Houhai thermal power co.-14.Liujia Community Mixed Water Station and Primary Network Heating Project | - | 0.00 | - | - | 1,346,668.64 | - |
| 后海热电及沧海新城热力-15.楼山后社区一级网及混水站供热工程 Houhai thermal power co.-15.Loushanhou Community Primary Network and Mixed Water Station Heating Project | - | 11,762.07 | - | - | 1,105,032.12 | - |
| 后海热电及沧海新城热力-16.梅庵新村临时管一级网供热工程Houhai thermal power co.-16.Meian New Village Primary Network and Mixed Water Station Heating Project | - | 0.00 | - | - | 1,305,341.42 | - |
| 后海热电及沧海新城热力-17.南岭风情-鑫水家园区域加装临时分布式燃气热水机组供热工程Houhai thermal power co.-17.Installation of Temporary Distributed Gas Hot Water Unit in Nanling Fengqing - Xinshui Jiayuan District Heating Project | - | 659,607.06 | - | - | 4,338,388.80 | - |
| 后海热电及沧海新城热力-18.南岭商品房一级网及混水站供热工程 Houhai thermal power co.-18.Nanling Commercial Housing Primary Network and Mixed Water Station Heating Project | - | 0.00 | - | - | 1,023,988.25 | - |
| 后海热电及沧海新城热力-19.青岛智能低碳区域能源系统改扩建项目（待摊） Houhai thermal power co.-19.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | - | -608,064.19 | - | - | 18,157.00 | - |
| 后海热电及沧海新城热力-20.青峰路70号樱花园小区二次网Houhai thermal power co.-20.The secondary network of Sakura Garden Community, No. 70 Qingfeng Road | - | 81,824.13 | - | - | 81,824.13 | - |
| 后海热电及沧海新城热力-21.山水嘉园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-21.Installation of Temporary Distributed Gas Hot Water Unit in Shanshui Jiayuan District Heating Project | - | 164,579.87 | - | - | 5,002,887.43 | - |
| 后海热电及沧海新城热力-22.少山路35号一二次网项目 Houhai thermal power co.-22.No. 35 Shaoshan Road Primary and Secondary Network Project | - | 122,681.05 | - | - | 122,681.05 | - |
| 后海热电及沧海新城热力-23.十梅庵别墅区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-23.Installation of Temporary Distributed Gas Hot Water Unit in Shimeian Villa District Project | - | 10,750.70 | - | - | 1,078,950.39 | - |
| 后海热电及沧海新城热力-24.天泰红线内一级网供热工程 Houhai thermal power co.-24.Within Tiantai Red Line Primary Network Heating Project | - | 0.00 | - | - | 402,833.86 | - |
| 后海热电及沧海新城热力-25.天泰迦南美地区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-25.Installation of Temporary Distributed Gas Hot Water Unit in Tiantai Jianan Meidi District Heating Project | - | 67,393.88 | - | - | 6,325,667.00 | - |
| 后海热电及沧海新城热力-26.湾头老社区A区混水站及一级网供热工程 Houhai thermal power co.-26.Wantou Old Community A District Mixed Water Station and Primary Network Retrofit Project | - | 948.11 | - | - | 739,684.41 | - |
| 后海热电及沧海新城热力-27.湾头社区改造D区保障性住房、幼儿园混水站 及一级网供热工程Houhai thermal power co.-27.Wantou Community Retrofit D District Basic-need Housing Kindergarten Primary Network and Mixed Water Station Heating Project | - | 1,373.58 | - | - | 1,078,094.83 | - |
| 后海热电及沧海新城热力-28.湾头馨苑B区混水站及一级网Houhai thermal power co.-28.Wantou Xinyuan B District Mixed Water Station and Primary Network Retrofit Project | - | 2,957.55 | - | - | 1,688,638.94 | - |
| 后海热电及沧海新城热力-29.湘潭路（南北路）一级网供热工程Houhai thermal power co.-29.Xiangtan Road (North South Road) Primary Network Heating Project | - | 0.00 | - | - | 1,140,138.88 | - |
| 后海热电及沧海新城热力-30.湘潭路（重庆路以东）一级网供热工程 Houhai thermal power co.-30.Xiangtan Road (East of Chongqing Road) Primary Network Heating Project | - | 0.00 | - | - | 1,364,493.12 | - |
| 后海热电及沧海新城热力-31.以琳美地二次网供热工程（汽改水) Houhai thermal power co.-31.Yilin Meidi Secondary Network Heating Project (Steam to Water) | - | -442.15 | - | - | 1,045,312.52 | - |
| 后海热电及沧海新城热力-32.印象湾三期一级网及混水站供热工程 Houhai thermal power co.-32.Yinxiang Bay Phase III Mixed Water Station and Primary Network Retrofit Project | - | 1,203.77 | - | - | 972,815.65 | - |
| 后海热电及沧海新城热力-33.印象湾一期一级网供热工程Houhai thermal power co.-33.Yinxiang Bay Phase I Primary Network Heating Project | - | 37,649.62 | - | - | 972,930.79 | - |
| 后海热电及沧海新城热力-34.御景山庄一级网及混水站供热工程Houhai thermal power co.-34.Yujing Villa Primary Network and Mixed Water Station Heating ProjectNetwork Heating Project | - | 0.00 | - | - | 1,360,053.74 | - |
| 后海热电及沧海新城热力-35.源头路60号一、二次网供热项目 Houhai thermal power co.-35.No. 60 Yuantou Road Primary and Secondary Network Heating Project | - | 54,621.22 | - | - | 54,621.22 | - |
| 后海热电及沧海新城热力-36.中南世纪城回迁房混水站及一级网供热工程 Houhai thermal power co.-36.Zhongnan Century City Move Back Housing Mixed Water Station and Primary Network Retrofit Project | - | 150,944.69 | - | - | 1,740,721.87 | - |
| 后海热电及沧海新城热力-37.中南世纪城商品房混水站及一级网改造工程 Houhai thermal power co.-37. Zhongnan Century City Commercial Housing Mixed Water Station and Primary Network Retrofit Project | - | 147,789.61 | - | - | 1,760,392.00 | - |
| 后海热电及沧海新城热力-38.遵义路（文昌路-李沧区界）供热工程 Houhai thermal power co.-38.Zunyi Road (Wenchang Road-Licang District Boundary) Primary Network Heating Project | - | 1,817,431.67 | - | - | 3,982,276.08 | - |
| 开源热电-1.八大湖一期改造项目供热工程（集中供热） Kaiyuan thermal power co.-1.Heating Project of Badahu Renovation Project I (Central Heating) | - | 6,102,723.96 | - | - | 6,102,723.96 | - |
| 开源热电-2.八大湖一期改造项目（公建）清洁能源供热工程Kaiyuan thermal power co.-2.Clean Energy Heating Project of Badahu Renovation Project I (Public Building) | - | 85,747.24 | - | - | 85,747.24 | - |
| 开源热电-3.奥帆中心周边区域多能互补示范项目（青岛奥帆中心能效提升项目） Kaiyuan thermal power co.-3.Multi-energy Complementary Demonstration Project in the Surrounding Area of Olympic Sailing Center (Qingdao Olympic Sailing Center Energy Efficiency Improvement Project) | - | 525,800.99 | - | - | 525,800.99 | - |
| 开源热电-4.农发行青岛支行制冷改造项目 Kaiyuan thermal power co.-4.Refrigeration Renovation Project of Agricultural Development Bank Qingdao Branch | - | 1,492,769.79 | - | - | 1,492,769.79 | - |
| 开源热电-5.欣涛苑分布式燃气热水机组供热项目 Kaiyuan thermal power co.-5.Xintaoyuan Distributed Gas Hot Water Unit Heating Project | - | -200,121.51 | - | - | 1,780,396.40 | - |
| 开源热电-6.小南村分布式燃气热水机组供热项目 Kaiyuan thermal power co.-6.Xiaonan Village Distributed Gas Hot Water Unit Heating Project | - | 2,026,405.58 | - | - | 2,076,556.72 | - |
| 开源热电-7.东部智慧供热项目Kaiyuan thermal power co.-7.Eastern Smart Heating Project | - | 616,184.38 | - | - | 616,184.38 | - |
| 开源热电-8.闽江二路（泛海名人门口一漳州二路）一次网抢修工程 Kaiyuan thermal power co.-8.Minjiang Second Road (Fanhai Mingren - Zhangzhou Second Road) Primary Network Rush Repair Project | - | 0.00 | - | - | 237,180.74 | - |
| 开源热电-9.北大资源广场清洁能源供应项目 Kaiyuan thermal power co.-9.Beida Resource Square Clean Energy Supply Project | - | 525,622.70 | - | - | 525,622.70 | - |
| 开源热电-10.闽江二路（闽江路一福苑小区换热站）一次网抢修工程 Kaiyuan thermal power co.-10.Minjiang Second Road (Minjiang Road - Fuyuan Community Heat Exchange Station) Primary Network Rush Repair Project | - | 28.96 | - | - | 381,177.24 | - |
| 开源热电-11.市立医院（东院）一期供热、供冷改造项目 Kaiyuan thermal power co.-11.Municipal Hospital (East) Phase I Heating and Cooling Retrofit Project | - | 280,552.84 | - | - | 280,552.84 | - |
| 开源热电-12.市北区黑龙江路以东、滁州路以北地块（和达君玥）供热项目 Kaiyuan thermal power co.-12.Heating Project for Plots (Heda Junyue) East of Heilongjiang Road and North of Chuzhou Road, Shibei District | - | 5,475,292.19 | - | - | 5,475,292.19 | - |
| 能源集团-1.应急抢修中心多能互补项目 Energy Group-1.Emergency Repair Center Multi-energy Complementary Project | - | 5,053,896.01 | - | - | 5,200,506.79 | - |
| 能源集团-2.供热网络控制和计费系统集团本部部分 Energy Group-2. Heating Network Control and Billing System (QEG Part) | - | 0.00 | - | - | 1,002,982.07 | - |
| 差异 Difference | - | 39,211,151.81 | - | - | 128,290,198.12 | - |
| 1. 应收款变化 Change in Receivables | - | 40,051,112.14 | - | - | 122,176,931.89 | - |
| 2. 应付款变化 Change in Payables | - | -5,266,961.24 | - | - | -78,655,097.28 | - |
| 3. 货币资金变化 Change in Cash and Bank | - | -9,204,897.23 | - | - | 38,586,465.51 | - |
| 4. 其它 Other | - | 13,631,898.14 | - | - | 46,181,898.00 | - |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2020年12月31日

（For the period ended December 31,2020）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                                                                                  货币单位：人民币元

Prepared by: Qingdao Energy Group                                                                                                 Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 泰能热电-1.海乐府供热项目 Tai neng thermal power co.-1.Hailefu Heating Project | 4,573,268.37 | 4,469,866.62 | 0.00 | 0.00 | 0.00 | 103,401.75 | 0.00 | 0.00 |
| 泰能热电-2.移动式燃气应急（调峰）热源项目 Tai neng thermal power co.-2.Mobile Gas Emergency (Peak-shaving) Heat Source Project | 1,333,963.11 | 1,333,963.11 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-3.社会主义学院燃气锅炉改造项目 Tai neng thermal power co.-3.The Project of Boiler Retrofit in College of Socialism | 451,679.12 | 451,679.12 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-4.泰能热电能源站项目 Tai neng thermal power co.- 4.Taineng Thermal Power Energy Station Project | 25,626,807.61 | 0.00 | 0.00 | 0.00 | 0.00 | 25,626,807.61 | 0.00 | 0.00 |
| 泰能热电-5.瑞海馨园项目A-2片区住宅工程（16-23#楼）供热工程（TRTN-2018-RLXJ009Z） Tai neng thermal power co.- 5.The Heating Project of the Residential Project in the A-2 Area of Ruihai Xinyuan Project (Building 16-23#) | 2,679,907.25 | 0.00 | 0.00 | 0.00 | 0.00 | 2,679,907.25 | 0.00 | 0.00 |
| 泰能热电-6.供热运行智能网络管理系统 Tai neng thermal power co.-6.Smart Network Management System for Heating Operation - Taineng Part | 4,989,319.80 | 0.00 | 0.00 | 0.00 | 0.00 | 4,989,319.80 | 0.00 | 0.00 |
| 泰能热电-7.文沁苑小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-7.The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Wenqinyuan Community | 74,979.98 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 74,979.98 | 0.00 |
| 泰能热电-8.福林苑A区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-8.The Project of Adding Gas Boiler in the Heat Exchange Station of Fulinyuan District A | 92,602.22 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 92,602.22 | 0.00 |
| 泰能热电-9.中海国际润园换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-9.The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Zhonghai Guoji Runyuan | 1,649,025.84 | 1,649,025.84 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-10.清水苑更换地沟管道、立管及入户阀前分支管项目 Tai neng thermal power co.-10.Qingshuiyuan Replacement of Trench Pipelines, Risers and Branch Pipes before Entry Valves | 304,652.84 | 304,652.84 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-11.幸福家园A区单元井至立管之间管道、阀门更换项目 Tai neng thermal power co.-11.Replacement Project of Pipes and Valves between Unit Wells and Risers in Zone A of Xingfujiayuan | 296,496.09 | 296,496.09 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-12.北部供热区换热站及二次管网水力平衡改造项目 Tai neng thermal power co.-12.Retrofit Project for Heat Exchange Station of North Heating District and Hydraulic Balance of Secondary Pipe Network | 806,771.59 | 806,771.59 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-13.胜利花园小区燃气锅炉供热项目 Tai neng thermal power co.-13.Shengli Garden Community Gas Boiler Heating Project | 597,193.79 | 597,193.79 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-14.瑞海馨园小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-14.The Project of Adding Gas Boiler for Heating in Heat Exchange Station of Ruihai Xinyuan Community | 2,660,015.42 | 2,660,015.42 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-15.洛东小区二次管网改造项目 Tai neng thermal power co.-15.Luodong Community Secondary Pipeline Network Retrofit Project | 9,917,475.43 | 9,862,119.84 | 0.00 | 0.00 | 0.00 | 55,355.59 | 0.00 | 0.00 |
| 泰能热电-16.青岛欣德远景创业中心清洁能源供热工程 Tai neng thermal power co.-16.Qingdao Xindeyuanjing Business Incubator Clean Energy Heating Project | 3,218,798.58 | 3,218,798.58 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-17.青岛智能低碳区域能源系统改扩建项目（待摊） Tai neng thermal power co.-17.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | 114,355.96 | 0.00 | 0.00 | 0.00 | 0.00 | 114,355.96 | 0.00 | 0.00 |
| 泰能热电-18.米蓝街区供热工程（TRTN-2018-RLXJ010Z） Tai neng thermal power co.-18.Milan District Heating Project | 1,655,959.13 | 0.00 | 0.00 | 0.00 | 0.00 | 1,655,959.13 | 0.00 | 0.00 |
| 泰能热电-19.东部供热区换热站及二次管网水力平衡改造项目 Tai neng thermal power co.-19.Retrofit Project for Heat Exchange Station of East Heating District and Hydraulic Balance of Secondary Pipe Network | 615,200.05 | 615,200.05 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-20.保利东李社区改造商业项目能源站工程 Tai neng thermal power co.-20.Poly Dongli Community Reconstruction Commercial Project Energy Station Project | 11,516,285.90 | 11,516,285.90 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-21.厂内调峰锅炉项目 Tai neng thermal power co.-21.The Project of Peak-shaving Boiler in the Plant | 4,246,877.21 | 4,246,877.21 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 泰能热电-22.南部供热区换热站及二次管网水力平衡改造项目Tai neng thermal power co.-22.Retrofit Project for Heat Exchange Station of South Heating District and Hydraulic Balance of Secondary Pipe Network | 703,406.33 | 700,381.07 | 0.00 | 0.00 | 0.00 | 3,025.26 | 0.00 | 0.00 |
| 泰能热电-23.海尔鼎世华府小区换热站内增设燃气保供锅炉项目 Tai neng thermal power co.-23.Haier Dingshi Huafu Community Heat Exchange Station Adds Gas Boiler for Guarantee Supply Project and Hydraulic Balance of Secondary Pipe Network | 15,861.55 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 15,861.55 | 0.00 |
| 新能源-1.世纪公馆区域能源供热项目 New Energy co.-1.Century Residence District Energy Heating Project t | 1,677,639.16 | 0.00 | 0.00 | 0.00 | 0.00 | 1,677,639.16 | 0.00 | 0.00 |
| 新能源-2.中心大楼项目 New Energy co.-2.Central Building Project | 91,927.50 | 0.00 | 0.00 | 0.00 | 0.00 | 91,927.50 | 0.00 | 0.00 |
| 新能源-3.市南商务大厦项目 New Energy co.-3.Shinan Business Building Project | 507,265.47 | 0.00 | 0.00 | 0.00 | 0.00 | 507,265.47 | 0.00 | 0.00 |
| 新能源-4.金华路33号区域能源供热项目 New Energy co.- 4.No.33 of Jinhua Road District Energy Heating Project | 59,002.80 | 0.00 | 0.00 | 0.00 | 0.00 | 59,002.80 | 0.00 | 0.00 |
| 新能源-5.绿地污水源热泵扩建项目 New Energy co.- 5.Greenland Wastewater Source Heat Pump Extension Project | 134,485.80 | 0.00 | 0.00 | 0.00 | 0.00 | 134,485.80 | 0.00 | 0.00 |
| 新能源-6.12501项目 New Energy co.-6.12501 Project | 2,959,009.73 | 2,959,009.73 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 新能源-7.李村河污水处理厂可再生能源综合利用项目 New Energy co.-7.Licun River Wastewater Treatment Plant Sewage Source Heat Pump Project | 216,169.24 | 0.00 | 0.00 | 0.00 | 0.00 | 216,169.24 | 0.00 | 0.00 |
| 新能源-8.玫瑰兰亭区域能源供热项目 New Energy co.-8.Meigui Lanting District Energy Heating Project | 9,686.43 | 0.00 | 0.00 | 0.00 | 0.00 | 9,686.43 | 0.00 | 0.00 |
| 新能源-9.李村河污水处理厂污水源热泵项目（绿地欢乐滨海城商业办公楼项目供热工程） New Energy co.-9.Licun River Wastewater Treatment Plant Sewage Source Heat Pump Project | 8,557,089.79 | 8,557,089.79 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 新能源-10.青年城区域能源供热项目 New Energy co.-10.Youth City District Energy Heating Project | 61,215.99 | 0.00 | 0.00 | 0.00 | 0.00 | 61,215.99 | 0.00 | 0.00 |
| 新能源-11.保利东李社区改造商业项目能源站工程 New Energy co.-11.Poly Dongli Community Reconstruction Commercial Project Energy Station Project | 15,774,882.86 | 15,716,618.09 | 0.00 | 0.00 | 0.00 | 58,264.77 | 0.00 | 0.00 |
| 新能源-12.滨海一号清洁能源供热项目 New Energy co.-12.Binhai No.1 Clean Energy Heating Project | 2,124,178.65 | 2,124,178.65 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 金泓热电-1.李沧区上王埠、东王埠、桃园社区旧村改造商品房S6-3地块项目供热工程 Jinhong thermal power co.-1.Heating Project of Commercial Housing Plot S6-3 in the old village reconstruction of Shangwangbu, Dongwangbu and Taoyuan communities in Licang District | 23.90 | 0.00 | 0.00 | 0.00 | 0.00 | 23.90 | 0.00 | 0.00 |
| 金泓热电-2.李沧区上王埠、东王埠、桃园社区旧村改造商品房T1-2地块项目供热工程 Jinhong thermal power co.-2.Heating Project of Commercial Housing Plot T1-2 in the old village reconstruction of Shangwangbu, Dongwangbu and Taoyuan communities in Licang District | 11.40 | 0.00 | 0.00 | 0.00 | 0.00 | 11.40 | 0.00 | 0.00 |
| 金泓热电-3.金泓热电燃气锅炉供热工程 Jinhong thermal power co.-3.Jinhong Thermal Power Gas Boiler Heating Project | 1,423,920.10 | 0.00 | 0.00 | 0.00 | 0.00 | 1,423,920.10 | 0.00 | 0.00 |
| 金泓热电-4.李沧区东李商圈改造二期项目10-1-7地块供热工程 Jinhong thermal power co.-4.Heating Project of Plot 10-1-7 of the second phase of Dongli Commercial District Reconstruction Project in Licang District | 5.70 | 0.00 | 0.00 | 0.00 | 0.00 | 5.70 | 0.00 | 0.00 |
| 金泓热电-5.绿城理想之城B-2-13地块供热工程 Jinhong thermal power co.-5.Greentown Ideal City B-2-13 Block Heating Project | 1,101,176.55 | 0.00 | 0.00 | 0.00 | 0.00 | 1,101,176.55 | 0.00 | 0.00 |
| 金泓热电-6.李沧区东李商圈改造二期项目10-3-2地块供热工程 Jinhong thermal power co.-6.Heating Project of Plot 10-3-2 of the second phase of Dongli Commercial District Reconstruction Project in Licang District | 8.50 | 0.00 | 0.00 | 0.00 | 0.00 | 8.50 | 0.00 | 0.00 |
| 金泓热电-7.青岛金泓热电有限公司烟气余热深度回收项目 Jinhong thermal power co.-7.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Deep Recovery Project | 27,164,071.59 | 27,164,071.59 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 能源热电-1.浪潮青岛大数据产业园A3地块供热工程 Energy thermal power co.-1.Inspur Qingdao Big Data Industrial Park A3 Block Heating Supporting Project | 32,105.95 | 0.00 | 0.00 | 0.00 | 0.00 | 32,105.95 | 0.00 | 0.00 |
| 能源热电-2.远洋万和城（浮山新区P26地块 远洋国际中心）1-3#楼、4-8#楼供热配套工程 Energy thermal power co.-2.Yuanyang Wanhe City (P26 in Fushan New District, Yuanyang International Center) 1-3 #, 4-8 # Heating Supporting Project | 129,290.89 | 0.00 | 0.00 | 0.00 | 0.00 | 129,290.89 | 0.00 | 0.00 |
| 能源热电-3.青岛金泓热电有限公司二厂烟气余热利用项目 Energy thermal power co.-3.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Utilization Project of No.2 Plant | 12,333,119.01 | 12,333,119.01 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 能源热电-4.青岛金泓热电有限公司三厂烟气余热利用项目 Energy thermal power co.-4.Qingdao Jinhong Thermal Power Co., Ltd. Flue Gas Waste Heat Utilization Project of No.3 Plant | 8,982,339.58 | 8,982,339.58 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 能源热电-5.团岛污水处理厂尾水加压泵站及取、回水管网工程 Energy thermal power co.-5.Tuandao Wastewater Treatment Plant Tail Water Booster Pump | 120,754.71 | 0.00 | 0.00 | 0.00 | 0.00 | 120,754.71 | 0.00 | 0.00 |
| 能源热电-6.海泊河遗留片14号地块供热配套费工程 Energy thermal power co.-6.Block 14 of Haibo River Remains Heating Supporting Project | 13,576.77 | 0.00 | 0.00 | 0.00 | 0.00 | 13,576.77 | 0.00 | 0.00 |
| 硅谷热电-1.融创·琴湾锅炉房燃气配套工程（亚行配套支出） Guigu thermal power co.-1.Sunac Qinwan Boiler Room Gas Supporting Project | 393,673.56 | 393,341.83 | 0.00 | 0.00 | 0.00 | 331.73 | 0.00 | 0.00 |
| 硅谷热电-2.恒大悦珑台一三期供热二次网工程（亚行配套支出） Guigu thermal power co.-2.Hengda Linglongtai Phase I, III Heating Secondary Network Project | 1,107,481.24 | 1,064,839.31 | 0.00 | 0.00 | 0.00 | 42,641.93 | 0.00 | 0.00 |
| 硅谷热电-3.青岛智能低碳区域能源系统改扩建项目（待摊） Guigu thermal power co.-3.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | 19,108.00 | 0.00 | 0.00 | 0.00 | 0.00 | 19,108.00 | 0.00 | 0.00 |
| 硅谷热电-4.碧桂园海洋科技园小区5-1期分户计量热量表工程（亚行设备支出） Guigu thermal power co.-4.Country Garden Ocean Science and Technology Park Community 5-1 Phase Household Metering Heat meter project | 7,418.53 | 0.00 | 0.00 | 0.00 | 0.00 | 7,418.53 | 0.00 | 0.00 |
| 硅谷热电-5.北平社区1区、2区能源站项目（亚行设备支出） Guigu thermal power co.-5.Beiping Community Districts 1, 2 Energy Station Project | 285,291.79 | 0.00 | 0.00 | 0.00 | 0.00 | 285,291.79 | 0.00 | 0.00 |
| 硅谷热电-6.小海南能源站项目（亚行设备支出） Guigu thermal power co.-6.Xiao Hainan Energy Station Project | 1,765,629.78 | 1,618,358.80 | 0.00 | 0.00 | 0.00 | 147,270.98 | 0.00 | 0.00 |
| 硅谷热电-7.鲁信和璧花园二三期锅炉房燃气配套工程（亚行配套支出） Guigu thermal power co.-7. Luxin Hebi Garden Phase II, III Boiler Room Gas Supporting Project | 292,650.11 | 292,650.11 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-8.碧桂园海洋科技园小区9-1、9-3期分户计量热量表工程（亚行设备支出） Guigu thermal power co.-8.Country Garden Ocean Science and Technology Park Community 9-1, 9-3 Phase Household Metering Heat meter project | 2,082,406.14 | 0.00 | 0.00 | 0.00 | 0.00 | 2,082,406.14 | 0.00 | 0.00 |
| 硅谷热电-9.安远社区能源站项目（亚行设备支出） Guigu thermal power co.-9.Anyuan Community Energy Station Project | 1,625,925.01 | 1,625,925.01 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-10.青岛湾琴湾能源站项目（亚行设备支出） Guigu thermal power co.-10.Qingdao Bay Qinwan Energy Station Project | 12,290,809.08 | 11,629,903.48 | 0.00 | 0.00 | 0.00 | 660,905.60 | 0.00 | 0.00 |
| 硅谷热电-11.即墨北平社区安置区一期采暖工程（亚行配套支出） Guigu thermal power co.-11.The first phase heating project of Jimo Beiping Community Resettlement Area | 2,381,906.99 | 0.00 | 0.00 | 0.00 | 0.00 | 2,381,906.99 | 0.00 | 0.00 |
| 硅谷热电-12.新民社区供热配套工程锅炉房（亚行设备支出） Guigu thermal power co.-12.Xinmin Community Heating Supporting Project Boiler Room | 4,327,349.12 | 4,322,732.86 | 0.00 | 0.00 | 0.00 | 4,616.26 | 0.00 | 0.00 |
| 硅谷热电-13.青岛湾·琴湾供热二次网工程（亚行配套支出） Guigu thermal power co.-13.Qingdao Bay·Qin Bay Heating Secondary Network Project | 1,051,294.80 | 1,051,294.80 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-14.星石庄社区一期供热配套锅炉房安装工程（亚行配套支出） Guigu thermal power co.-14.Xingshizhuang Community Phase I Heating Supporting Boiler House Installation Project | 172,843.68 | 0.00 | 0.00 | 0.00 | 0.00 | 172,843.68 | 0.00 | 0.00 |
| 硅谷热电-15.恒大悦珑台二六期供热二次网工程（亚行设备支出） Guigu thermal power co.-15.Hengda Linglongtai Phase II, VI Heating Secondary Network Project | 2,615,473.37 | 2,615,473.37 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-16.星石庄社区一期供热二次网工程（亚行配套支出） Guigu thermal power co.-16.Xingshizhuang Community Phase I Heating Secondary Network Project | 4,040,283.08 | 0.00 | 0.00 | 0.00 | 0.00 | 4,040,283.08 | 0.00 | 0.00 |
| 硅谷热电-17.碧桂园海洋科技园小区9号地块换热站工程（亚行配套支出） Guigu thermal power co.-17.Country Garden Ocean Science and Technology Park Community No. 9 Block Heat Exchange Station Project | 49,570.93 | 0.00 | 0.00 | 0.00 | 0.00 | 49,570.93 | 0.00 | 0.00 |
| 硅谷热电-18.蓝色硅谷1号能源站（亚行设备支出） Guigu thermal power co.-18.Blue Silicon Valley Energy Station 1 | 320,126.63 | 0.00 | 0.00 | 0.00 | 0.00 | 320,126.63 | 0.00 | 0.00 |
| 硅谷热电-19.孵化器一期供热工程（亚行设备支出） Guigu thermal power co.-19.Incubator Phase I Heating Project | 2,205,520.44 | 2,205,520.44 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-20.即墨区鳌山卫街道南泊子村村庄改造（一期）供热设施配套项目庭院热力工程（亚行配套支出） Guigu thermal power co.-20.Heat supply facilities supporting project courtyard heating project of Nanbozi Village Village Reconstruction (Phase I), Aoshanwei Street, Jimo District | 201,116.01 | 0.00 | 0.00 | 0.00 | 0.00 | 201,116.01 | 0.00 | 0.00 |
| 硅谷热电-21.小海南社区供热二次网工程（亚行配套支出） Guigu thermal power co.-21.Xiao Hainan Community Heating Secondary Network Project | 442,459.87 | 442,459.87 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-22.小海南社区供热配套锅炉房燃气工程（亚行配套支出） Guigu thermal power co.-22.Xiao Hainan Community Heating Supporting Boiler Room Gas Project | 10,742.61 | 8,546.95 | 0.00 | 0.00 | 0.00 | 2,195.66 | 0.00 | 0.00 |
| 硅谷热电-23.3号能源站项目（亚行设备支出） Guigu thermal power co.-23.District Energy Station Project #3 | 2,621.36 | 0.00 | 0.00 | 0.00 | 0.00 | 2,621.36 | 0.00 | 0.00 |
| 硅谷热电-24.碧桂园海洋科技园小区9-1、9-3期供热二次网工程（亚行配套支出） Guigu thermal power co.-24.Country Garden Ocean Science and Technology Park Community Secondary Heating Network for 9-1,9-3 | 2,154,631.96 | 0.00 | 0.00 | 0.00 | 0.00 | 2,154,631.96 | 0.00 | 0.00 |
| 硅谷热电-25.水泊社区能源站项目 Guigu thermal power co.-25.Shuibo Community Energy Station Project | 3,260.96 | 0.00 | 0.00 | 0.00 | 0.00 | 3,260.96 | 0.00 | 0.00 |
| 硅谷热电-26.安远社区一期供热配套锅炉房燃气工程（亚行配套支出） Guigu thermal power co.-26.Anyuan Community Phase I Gas Project for Heating Boiler Room | 165,191.37 | 165,191.37 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-27.恒大悦珑台一三期能源站项目（亚行设备支出） Guigu thermal power co.-27.Hengda Linglongtai Phase I, III Energy Station Project | 1,476,336.59 | 1,345,965.06 | 0.00 | 0.00 | 0.00 | 130,371.53 | 0.00 | 0.00 |
| 硅谷热电-28.碧桂园海洋科技园小区5-1期供热二次网工程（亚行配套支出） Guigu thermal power co.-28.Country Garden Ocean Science and Technology Park Community Phase 5-1 Heating Secondary Network Project | 62,626.23 | 0.00 | 0.00 | 0.00 | 0.00 | 62,626.23 | 0.00 | 0.00 |
| 硅谷热电-29.新民社区供热配套锅炉房燃气工程（亚行配套支出） Guigu thermal power co.-29.Xinmin Community Heating Supporting Boiler Room Gas Project | 155,231.09 | 155,231.09 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-30.蓝色硅谷2号能源站项目（亚行设备支出） Guigu thermal power co.-30.Blue Silicon Valley 2 Energy Station Project | 385,094.18 | 0.00 | 0.00 | 0.00 | 0.00 | 385,094.18 | 0.00 | 0.00 |
| 硅谷热电-31.鲁信和璧花园二三期供热二次网工程（亚行配套支出） Guigu thermal power co.-31.Luxin Hebi Garden Phase II, III Heating Secondary Network Project | 4,303,773.20 | 4,303,773.20 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-32.碧桂园海洋科技园9-1、9-3供热配套一次网（亚行配套支出） Guigu thermal power co.-32.Country Garden Ocean Science and Technology Park Community Primary Heating Network for 9-1,9-3 | 4,817.36 | 0.00 | 0.00 | 0.00 | 0.00 | 4,817.36 | 0.00 | 0.00 |
| 硅谷热电-33.星石庄社区一期能源站项目（亚行设备支出） Guigu thermal power co.-33.Xingshizhuang Community Phase I Energy Station Project | 36,610.20 | 0.00 | 0.00 | 0.00 | 0.00 | 36,610.20 | 0.00 | 0.00 |
| 硅谷热电-34.鲁信和璧花园二三期能源站项目（亚行设备支出） Guigu thermal power co.-34.Luxin Hebi Garden Phase II, III Energy Station Project | 6,014,303.55 | 5,312,989.60 | 0.00 | 0.00 | 0.00 | 701,313.95 | 0.00 | 0.00 |
| 硅谷热电-35.安远社区一期供热二次网工程（亚行配套支出） Guigu thermal power co.-35.Anyuan Community Phase I Heating Secondary Network Project | 571,042.25 | 571,042.25 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 硅谷热电-36.碧桂园海洋科技园小区9号地块临时锅炉房工程（亚行配套支出） Guigu thermal power co.-36.Country Garden Ocean Science and Technology Park Community Temporary Boiler Room Project for Lot 9 | 224,840.55 | 0.00 | 0.00 | 0.00 | 0.00 | 224,840.55 | 0.00 | 0.00 |
| 硅谷热电-37.恒大悦珑台二六期供热二次网工程（亚行配套支出） Guigu thermal power co.-37.Hengda Linglongtai Phase II, VI Heating Secondary Network Project | 488,991.35 | 488,991.35 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-1.安顺路（汾阳路-衡阳路）一级网供热工程 Houhai thermal power co.-1.Anshun Road (Fenyang Road - Hengyang Road) Primary Network Heating Project | 376,296.30 | 0.00 | 0.00 | 0.00 | 0.00 | 376,296.30 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-2.大枣园老社区一级网及混水站供热工程 Houhai thermal power co.-2.Dazaoyuan Old Community Primary Network and Mixed Water Station Heating Project | 1,028,714.21 | 1,028,714.21 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-3.帝都嘉园一级网及混水站供热工程 Houhai thermal power co.-3.Didu Jiayuan Primary Network and Mixed Water Station Heating Project | 1,059,636.54 | 1,059,636.53 | 0.00 | 0.00 | 0.00 | 0.01 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-4.坊子街安置房混水站及红线内一级网供热工程 Houhai thermal power co.-4.Fangzi Street Settlement Housing Mixed Water Station and Primary Network Retrofit Project | 1,404,483.28 | 1,404,483.28 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-5.规划三号线一级网供热工程 Houhai thermal power co.-5.Planning Line 3 Primary Network Heating Project | 4,328,707.40 | 4,328,707.40 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-6.海信南岭风情混水站及一级网供热工程 Houhai thermal power co.-6.Hisense Nanling Fengqing Mixed Water Station and Primary Network Heating Project | 1,034,042.92 | 1,034,042.92 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-7.后海保利中央公园燃气锅炉改造项目 Houhai thermal power co.-7.Houhai Poly Central Park Gas Boiler Renovation Project | 960.47 | 0.00 | 0.00 | 0.00 | 0.00 | 960.47 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-8.后海东山二路高温水管网维修改造等4项工程 Houhai thermal power co.-8.4 projects including maintenance and transformation of high temperature water pipe network on Dongshan 2nd Road in Houhai | 28,394.97 | 0.00 | 0.00 | 0.00 | 0.00 | 28,394.97 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-9.后海换热站增设补水系统项目 Houhai thermal power co.-9.Houhai Heat Exchange Station Additional Water Supply System Project | 5,449.46 | 0.00 | 0.00 | 0.00 | 0.00 | 5,449.46 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-10.后海能源岛项目 Houhai thermal power co.-10.Houhai Energy Island Project | 880,135.34 | 0.00 | 0.00 | 0.00 | 0.00 | 880,135.34 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-11.后海首站扩容改造项目 Houhai thermal power co.-11.Houhai first station expansion and renovation project | 1,420,998.93 | 0.00 | 0.00 | 0.00 | 0.00 | 1,420,998.93 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-12.君峰路管网改造 Houhai thermal power co.-12.Junfeng Road Pipeline Network Reconstruction | 42,542.56 | 0.00 | 0.00 | 0.00 | 0.00 | 42,542.56 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-13.李沧区中西部区域供热管网建设工程－遵义路供热管道（四流北路-重庆路）顶管、曲源路高温热水管道（重庆路-遵义路）、遵义路高温热水管道（曲源路-文昌路）、文昌路高温热水管道 Houhai thermal power co.-13.Central and Western District Heating Pipe Network Construction Project in Licang District - Zunyi Road Heating Pipeline (Siliu North Road - Chongqing Road) Pipe Jacking, Quyuan Road High Temperature Hot Water Pipeline (Chongqing Road - Zunyi Road), Zunyi Road High Temperature Hot Water Pipeline (Quyuan Road - Wenchang Road), Wenchang Road High Temperature Hot Water Pipeline | 26,629,861.91 | 0.00 | 0.00 | 0.00 | 0.00 | 26,629,861.91 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-14.刘家社区混水站及一级网供热工程 Houhai thermal power co.-14.Liujia Community Mixed Water Station and Primary Network Heating Project | 1,346,668.64 | 1,346,668.64 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-15.楼山后社区一级网及混水站供热工程 Houhai thermal power co.-15.Loushanhou Community Primary Network and Mixed Water Station Heating Project | 1,105,032.12 | 1,105,032.12 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-16.梅庵新村临时管一级网供热工程 Houhai thermal power co.-16.Meian New Village Primary Network and Mixed Water Station Heating Project | 1,305,341.42 | 1,305,341.42 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-17.南岭风情-鑫水家园区域加装临时分布式燃气热水机组供热工程Houhai thermal power co.-17.Installation of Temporary Distributed Gas Hot Water Unit in Nanling Fengqing - Xinshui Jiayuan District Heating Project | 4,338,388.80 | 4,338,388.80 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-18.南岭商品房一级网及混水站供热工程 Houhai thermal power co.-18.Nanling Commercial Housing Primary Network and Mixed Water Station Heating Project | 1,023,988.25 | 1,023,988.25 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-19.青岛智能低碳区域能源系统改扩建项目（待摊） Houhai thermal power co.-19.Qingdao Smart Low-Carbon District Energy Project（Waiting for Apportionment） | 18,157.00 | 0.00 | 0.00 | 0.00 | 0.00 | 18,157.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-20.青峰路70号樱花园小区二次网 Houhai thermal power co.-20.The secondary network of Sakura Garden Community, No. 70 Qingfeng Road | 81,824.13 | 0.00 | 0.00 | 0.00 | 0.00 | 81,824.13 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-21.山水嘉园区域加装临时分布式燃气热水机组供热工程 Houhai thermal power co.-21.Installation of Temporary Distributed Gas Hot Water Unit in Shanshui Jiayuan District Heating Project | 5,002,887.43 | 5,002,887.43 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-22.少山路35号一二次网项目 Houhai thermal power co.-22.No. 35 Shaoshan Road Primary and Secondary Network Project | 122,681.05 | 0.00 | 0.00 | 0.00 | 0.00 | 122,681.05 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-23.十梅庵别墅区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-23.Installation of Temporary Distributed Gas Hot Water Unit in Shimeian Villa District Project | 1,078,950.39 | 1,078,950.39 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-24.天泰红线内一级网供热工程 Houhai thermal power co.-24.Within Tiantai Red Line Primary Network Heating Project | 402,833.86 | 402,833.86 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-25.天泰迦南美地区域加装临时分布式燃气热水机组供热项目 Houhai thermal power co.-25.Installation of Temporary Distributed Gas Hot Water Unit in Tiantai Jianan Meidi District Heating Project | 6,325,667.00 | 6,325,667.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-26.湾头老社区A区混水站及一级网供热工程 Houhai thermal power co.-26.Wantou Old Community A District Mixed Water Station and Primary Network Retrofit Project | 739,684.41 | 739,684.41 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-27.湾头社区改造D区保障性住房、幼儿园混水站 及一级网供热工程 Houhai thermal power co.-27.Wantou Community Retrofit D District Basic-need Housing Kindergarten Primary Network and Mixed Water Station Heating Project | 1,078,094.83 | 1,078,094.83 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-28.湾头馨苑B区混水站及一级网 Houhai thermal power co.-28.Wantou Xinyuan B District Mixed Water Station and Primary Network Retrofit Project | 1,688,638.94 | 1,688,638.94 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-29.湘潭路（南北路）一级网供热工程 Houhai thermal power co.-29.Xiangtan Road (North South Road) Primary Network Heating Project | 1,140,138.88 | 1,140,138.88 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-30.湘潭路（重庆路以东）一级网供热工程 Houhai thermal power co.-30.Xiangtan Road (East of Chongqing Road) Primary Network Heating Project | 1,364,493.12 | 1,364,493.12 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-31.以琳美地二次网供热工程（汽改水) Houhai thermal power co.-31.Yilin Meidi Secondary Network Heating Project (Steam to Water) | 1,045,312.52 | 1,045,754.67 | 0.00 | 0.00 | 0.00 | -442.15 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-32.印象湾三期一级网及混水站供热工程 Houhai thermal power co.-32.Yinxiang Bay Phase III Mixed Water Station and Primary Network Retrofit Project | 972,815.65 | 574,198.48 | 0.00 | 0.00 | 0.00 | 398,617.17 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-33.印象湾一期一级网供热工程 Houhai thermal power co.-33.Yinxiang Bay Phase I Primary Network Heating Project | 972,930.79 | 971,160.98 | 0.00 | 0.00 | 0.00 | 1,769.81 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-34.御景山庄一级网及混水站供热工程 Houhai thermal power co.-34.Yujing Villa Primary Network and Mixed Water Station Heating ProjectNetwork Heating Project | 1,360,053.74 | 1,360,053.74 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-35.源头路60号一、二次网供热项目 Houhai thermal power co.-35.No.60 Yuantou Road Primary and Secondary Network Heating Project | 54,621.22 | 0.00 | 0.00 | 0.00 | 0.00 | 54,621.22 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-36.中南世纪城回迁房混水站及一级网供热工程 Houhai thermal power co.-36.Zhongnan Century City Move Back Housing Mixed Water Station and Primary Network Retrofit Project | 1,740,721.87 | 1,740,721.87 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-37.中南世纪城商品房混水站及一级网改造工程 Houhai thermal power co.-37.Zhongnan Century City Commercial Housing Mixed Water Station and Primary Network Retrofit Project | 1,760,392.00 | 1,760,392.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后海热电及沧海新城热力-38.遵义路（文昌路-李沧区界）供热工程 Houhai thermal power co.-38.Zunyi Road (Wenchang Road-Licang District Boundary) Primary Network Heating Project | 3,982,276.08 | 3,982,276.08 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 开源热电-1.八大湖一期改造项目供热工程（集中供热） Kaiyuan thermal power co.-1.Heating Project of Badahu Renovation Project I (Central Heating) | 6,102,723.96 | 0.00 | 0.00 | 0.00 | 0.00 | 6,102,723.96 | 0.00 | 0.00 |
| 开源热电-2.八大湖一期改造项目（公建）清洁能源供热工程 Kaiyuan thermal power co.-2.Clean Energy Heating Project of Badahu Renovation Project I (Public Building) | 85,747.24 | 0.00 | 0.00 | 0.00 | 0.00 | 85,747.24 | 0.00 | 0.00 |
| 开源热电-3.奥帆中心周边区域多能互补示范项目（青岛奥帆中心能效提升项目） Kaiyuan thermal power co.-3.Multi-energy Complementary Demonstration Project in the Surrounding Area of Olympic Sailing Center (Qingdao Olympic Sailing Center Energy Efficiency Improvement Project) | 525,800.99 | 0.00 | 0.00 | 0.00 | 0.00 | 525,800.99 | 0.00 | 0.00 |
| 开源热电-4.农发行青岛支行制冷改造项目 Kaiyuan thermal power co.-4.Refrigeration Renovation Project of Agricultural Development Bank Qingdao Branch | 1,492,769.79 | 1,492,769.79 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 开源热电-5.欣涛苑分布式燃气热水机组供热项目 Kaiyuan thermal power co.-5.Xintaoyuan Distributed Gas Hot Water Unit Heating Project | 1,780,396.40 | 1,780,396.40 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 开源热电-6.小南村分布式燃气热水机组供热项目 Kaiyuan thermal power co.-6.Xiaonan Village Distributed Gas Hot Water Unit Heating Project | 2,076,556.72 | 0.00 | 0.00 | 0.00 | 0.00 | 2,076,556.72 | 0.00 | 0.00 |
| 开源热电-7.东部智慧供热项目 Kaiyuan thermal power co.-7.Eastern Smart Heating Project | 616,184.38 | 0.00 | 0.00 | 0.00 | 0.00 | 616,184.38 | 0.00 | 0.00 |
| 开源热电-8.闽江二路（泛海名人门口一漳州二路）一次网抢修工程 Kaiyuan thermal power co.-8.Minjiang Second Road (Fanhai Mingren - Zhangzhou Second Road) Primary Network Rush Repair Project | 237,180.74 | 237,180.74 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 开源热电-9.北大资源广场清洁能源供应项目Kaiyuan thermal power co.-9.Beida Resource Square Clean Energy Supply Project | 525,622.70 | 0.00 | 0.00 | 0.00 | 0.00 | 525,622.70 | 0.00 | 0.00 |
| 开源热电-10.闽江二路（闽江路一福苑小区换热站）一次网抢修工程 Kaiyuan thermal power co.-10.Minjiang Second Road (Minjiang Road - Fuyuan Community Heat Exchange Station) Primary Network Rush Repair Project | 381,177.24 | 381,177.24 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 开源热电-11.市立医院（东院）一期供热、供冷改造项目 Kaiyuan thermal power co.-11.Municipal Hospital (East) Phase I Heating and Cooling Retrofit Project | 280,552.84 | 0.00 | 0.00 | 0.00 | 0.00 | 280,552.84 | 0.00 | 0.00 |
| 开源热电-12. 市北区黑龙江路以东、滁州路以北地块（和达君玥）供热项目 Kaiyuan thermal power co.-12.Heating Project for Plots (Heda Junyue) East of Heilongjiang Road and North of Chuzhou Road, Shibei District | 5,475,292.19 | 0.00 | 0.00 | 0.00 | 0.00 | 5,475,292.19 | 0.00 | 0.00 |
| 能源集团-1. 应急抢修中心多能互补项目 Energy Group-1.Emergency Repair Center Multi-energy Complementary Project | 5,200,506.79 | 0.00 | 0.00 | 0.00 | 0.00 | 5,200,506.79 | 0.00 | 0.00 |
| 能源集团-2. 供热网络控制和计费系统集团本部部分 Energy Group-2.Heating Network Control and Billing System (QEG Part) | 1,002,982.07 | 1,002,982.07 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 合计 Total | 319,428,626.68 | 213,305,440.75 | 0.00 | 0.00 | 0.00 | 105,939,742.18 | 183,443.75 | 0.00 |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2020年12月31日

（For the period ended December 31,2020）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

编报单位：青岛能源集团有限公司                                                                  货币单位：美元/人民币元

Prepared by: Qingdao Energy Group                                                                  Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1. 工程 Civil Works | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 2. 货物 Goods | 129,000,000.00 | 9,078,142.85 | 52,014,091.55 | 18,076,110.37 | 117,944,812.56 |
| 3. 培训 Training | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 4. 咨询服务 Consulting Service | 1,000,000.00 | 231,483.32 | 1,510,405.51 | 231,483.32 | 1,510,405.51 |
| 5. 专用账户 Special Account | 0.00 | 0.00 | 0.00 | 7,000,000.00 | 45,674,300.00 |
| 总计 Total | 130,000,000.00 | 9,309,626.17 | 53,524,497.06 | 25,307,593.69 | 165,129,518.07 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2020年12月31日

（For the period ended December 31,2020）

项目名称：亚洲开发银行贷款青岛智能低碳区域能源系统改扩建项目

Project Name: Qingdao Smart Low-Carbon District Energy Project Financed by the Asian Development Bank

贷款号：3358-PRC

Loan No.	3358-PRC

编报单位：青岛市财政局

Prepared by: Qingdao Municipal Financial Bureau

开户银行名称：中国银行青岛山东路支行营业部

Depository Bank: Shandong Road Sub-Branch, Qingdao Branch, Bank of China.

账号：235132098191

Account No. : 235132098191

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 6,817,894.84 |
| 增加： Add: |  |
| 本期亚行回补总额 Total Amount Deposited this Period by ADB | 9,309,626.17 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 1,128.50 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | 0.00 |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 10,418,943.60 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 0.00 |
| 期末余额 Ending Balance | 5,709,705.91 |

（后续To be continued）

| B部分：专用账户调节 Part B-Account Reconciliation |  | 金 额 Amount |
| --- | --- | --- |
| 1. 亚行首次存款总额 Amount Advanced by ADB |  | 7,000,000.00 |
| 减少： Deduct: |  |  |
| 2. 亚行回收总额 Total Amount Recovered by ADB |  | 0.00 |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account |  | 5,709,705.91 |
| 增加： Add: |  |  |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  | 0.00 |
| 申请书号 Application No. | 金额 Amount |  |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | 1,296,432.07 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) |  | 0.00 |
| 减少： Deduct: |  |  |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) |  | 6,137.98 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period |  | 7,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

青岛智能低碳区域能源系统改扩建项目贷款号为3358-PRC，旨在青岛市通过降低排放，改善公共卫生和地区能源利用效率。项目协议于2016年4月13日签订，2016年8月2日生效，预计2021年6月30日前关闭。项目计划总投资为人民币1,680,000,000.00元，其中亚洲开发银行（以下简称“亚行”）贷款总额为130,000,000.00美元。2019年4月22日，经国家发展改革委同意，项目实施期延长至2023年。2019年11月18日，经亚行批准，贷款关账日延长至2023年12月8日。

2. 财务报表编制范围

本财务报表的编制范围包括青岛能源集团有限公司及其下属7个公司的财务报表及青岛市财政局专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《财政部关于统一亚洲开发银行贷款项目会计核算办法的通知》（财国际〔2005〕6号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2020年12月31日汇率，即USD1=人民币6.5249元。

4.报表科目说明

4.1项目支出

2020年1月1日至2020年12月31日，项目支出人民币102,692,665.91元，累计支出人民币319,428,626.68元，占总投资计划的19.01%。

4.2货币资金

2020年12月31日货币资金余额为人民币38,586,465.51元，其中专用账户存款折合人民币37,255,260.10元。

4.3预付及应收款

2020年12月31日余额为人民币122,176,931.89元，主要是青岛泰能硅谷燃气热电有限公司应收配套费人民币68,761,265.00元，青岛能源泰能热电有限公司应收的设备转让人民币16,728,311.35元。

4.4项目拨款

2020年12月31日余额为人民币282,589,306.73元，其中青岛市到位的配套资金人民币103,257,731.55元；青岛能源集团有限公司的自筹资金人民币179,331,575.18元。

4.5项目借款

2020年12月31日余额为人民币165,129,518.07元，其中：亚行贷款额为25,307,593.69美元，折合人民币165,129,518.07元。

截至2020年12月31日，累计提取亚行贷款资金25,307,593.69美元，占贷款总额的19.47%。

4.6应付款

2020年12月31日余额为人民币78,655,097.28元，主要为中国中元国际工程有限公司、山东汇达智能科技有限公司等设备款。

4.7未交款

2020年12月31日余额人民币-25,270,138.66元，主要是增值税进项税额留底。

5.专用账户使用情况

本项目专用账户设在中国银行青岛山东路支行营业部，账号为235132098191，币种为美元。专用账户周转金限额7,000,000.00美元。2020年年初余额6,817,894.84美元，本年度提款9,309,626.17美元，利息收入1,128.50美元，本年度支付10,418,943.60美元，年末余额5,709,705.91美元。

6.其他需要说明的事项

6.1买卖设备：依据亚行贷款协议，亚行规定青岛能源集团有限公司为贷款主体。根据《青岛能源集团有限公司党政联席会会议纪要》〔2017年第33期〕确定集团公司作为贷款的借款人，各项目单位是设备的使用人及服务的受益人。青岛能源集团有限公司采用先买进设备然后再以相同的价格卖给下属子公司的方式运用亚行贷款。从供应商处购买设备发生增值税额进项额，集团以相同的价格卖给下属子公司产生增值税销项额，同时结转成本，因此在这个环节增值税进项与销项抵消为零。

6.2期间费用：青岛能源集团有限公司产生的亚行利息费用，承诺费进入财务费用，其他的中介费与差旅费等进入管理费用。为了亚行各有关项目成本的完整性，要对产生期间费用进行分摊，集团采用主营业务收入与费用相抵的方式，在年末归集相关费用，并对运用亚行资金的各个项目单位以服务费的形式进行分摊，在此环节增值税销项计入到应交税金科目。

6.3项目计划额：该项目的分项及子项内容较多，且涉及供热区域内多家用热小区，由于各个项目的批复及建设时间不一致，未能有明确的主体建筑建设进度计划，故未列出年度能源配套项目计划额。资金运用所列示项目属于亚行贷款项目主体项目的子项目，计划额未在项目进度表中单独列出。

## v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project Profile

Qingdao Smart Low Carbon District Energy System Renovation and Extension Project (Loan No.: 3358-PRC) is aimed to improve public health and local energy efficiency by emission reduction. The project agreement was signed on April 13, 2016, validated on August 2, 2016 and expected to be closed prior to June 30, 2021. The planned total investment in the project was RMB 1,680,000,000.00 yuan, including loan RMB 130,000,000.00 yuan from Asian Development Bank (ADB). The project implementation period was extended to 2023 with approval of NDRC on April 22, 2019, and the loan closing date was extended to December 8, 2023 with approval of ADB on November 18, 2019.

2. Scope of the Financial Statements

The scope of the financial statements covers financial statements of Qingdao Energy Group (hereinafter called “QEG”) and its 7 subsidiaries, as well as Special Account set in the Qingdao Municipal Finance Bureau.

3. Accounting Policies

3.1 The financial statements for the project were prepared according to the Notice of the Ministry of the Notice of Unifying Accounting Measures for ADB Loan Projects by Ministry of Finance of the PRC (CaiGuoJi [2005] No. 6).

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2020 of the People's Bank of China, which is USD1= RMB6.5249 yuan.

4. Explanation of Subjects

4.1 Total Project Expenditures

From January 1 to December 31, 2020, the project expenditure was RMB 102,692,665.91 yuan, and the cumulative expenditures were RMB 319,428,626.68 yuan, which accounted for 19.01% of the total investment plan.

4.2 Cash and Bank

On December 31, 2020, the balance was RMB 38,586,465.51 yuan. And the funds in the Special Account were converted to RMB 37,255,260.10 yuan.

4.3 Prepaid and Receivable

Its balance on December 31, 2020 was RMB 122,176,931.89 yuan, including the receivable financial supporting funds RMB 68,761,265.00 yuan of Qingdao Taineng Silicon Valley and Gas Thermoelectric Co., Ltd, and the receivable equipment transfer price RMB 16,728,311.35 yuan of Qingdao Energy Taineng Thermoelectric Co., Ltd.

4.4 Project Appropriation Funds

The balance on December 31, 2020 was RMB 282,589,306.73 yuan, including financial supporting funds RMB 103,257,731.55 yuan provided by Qingdao Municipal Government and RMB 179,331,575.18 yuan raised by QEG.

4.5 Project Loan

The balance on December 31, 2020 was RMB 165,129,518.07 yuan, including the ADB loan USD25,307,593.69, equivalent to RMB 165,129,518.07 yuan.

By the end of December 31, 2020, accumulated USD25,307,593.69 of the ADB loan had been withdrawn , accounting for 19.47% of the total.

4.6 Payables

The balance on December 31, 2020 was RMB 78,655,097.28 yuan, mainly including payments for equipments to China IPPR International Engineering Co., Ltd and Shandong Huida Intelligent Technology Co., Ltd.

4.7 Unpaid expenses

The balance on December 31, 2020 was RMB-25,270,138.66 yuan, which is mainly VAT input tax reserve.

5. Special Account

The Special Account of this project is set in Shandong road Sub-Branch, Qingdao Branch, Bank of China, with the account number of 235132098191, and USD as currency Unit. The working capital limit of the account is USD7,000,000.00. The beggining balance of 2020 was USD6,817,894.84 and Current-Period withdrawals was USD9,309,626.17. This year the interest earned was USD1,128.50 and the disbursement was USD10,418,943.60. thus, the ending balance was USD5,709,705.91.

6. Other Explanation for the Financial Statements

6.1 Purchase and sale of equipment: QEG is taken by ADB as the loan subject under the ADB loan agreement. According to the Minutes of the Party-Government Meeting of QEG (issue 33, 2017), the group company is determined as the borrower, and the project organizations as the users of equipments and beneficiaries of services. QEG firstly purchases equipment, and then sells to its subsidiaries at the same prices for use of ADB loan. Purchase of equipments from suppliers will generate VAT input tax, sale to subsidiaries at the same prices will result in VAT output tax, and cost is carried over at the same time. Therefore, VAT input and output are offset to zero in this process.

6.2 Period expenses: ADB interest expense and commitment fee incurred by QEG are recorded in financial expenses, while other agency fee and traveling expenses in administrative expenses. Period expenses should be amortized to ensure integrity of relevant project costs of ADB. Main business income and expenses are offset for collection of relevant expenses at the year end, and the expenses are amortized to project organizations using ADB funds in the form of service fee. In this process, VAT output is recorded in the item tax payable.

6.3 Planned project amount: The project includes a number of sub-projects and relates to various communities in the heating area. As the time of approval and construction of various sub-projects is inconsistent and there is no defined construction schedule for the main building, the planned annual amount for the energy supporting project is not listed. For the project listed in use of funds, a sub-project of the main ADB loan project, the planned amount is not separately listed in the project component.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效情况。青岛能源集团有限公司按要求进行项目管理，项目实施基本合规，完工项目取得较好效果。我们发现存在如下问题：

（一）项目执行方面存在的问题

1.项目进度缓慢。

截至2020年末，项目支出人民币319,428,626.68 元占项目总投资的19.01%，项目完成提款25,307,593.69美元占贷款总额的19.47%，仍有104,692,406.31美元未提款。贷款执行期约占贷款期的60%。

建议青岛能源集团有限公司加强项目开发管理和执行，加快建设进度。你单位已接受审计建议。

2.部分库存设备闲置，价值人民币7,468,103.08元。

截至2021年5月18日，购置的部分锅炉、预制保温管、循环泵等设备闲置两年以上，价值人民币7,468,103.08元。主要为13台锅炉和3909.78米的预制保温管。

建议青岛能源集团有限公司加强库存设备管理，及时科学合理地安排使用库存设备，提高设备的利用率，避免造成损失浪费。

（二）财务核算方面存在的问题

青岛泰能硅谷燃气热电有限公司进项税核算不规范。

青岛泰能硅谷燃气热电有限公司采用简易方法计税，2020年账面多计进项税额人民币2,234,625.55元。截至2021年5月21日，人民币2,178,333.53元进项税额转出，人民币56,292.02元进项税额仍未转出。

上述做法，不符合《中华人民共和国会计法》第九条“各单位必须根据实际发生的经济业务事项进行会计核算，填制会计凭证，登记会计账簿，编制财务会计报告”的规定。2021年5月26日，青岛泰能硅谷燃气热电有限公司已将上述进项税额转出。

(三)上一年度审计发现问题整改情况

审计发现，上一年度审计报告中披露的3个问题中，部分亚行贷款工程未按要求编号造成国内配套资金未在亚行账套核算、所属泰能热电、泰能新能源、后海热电、开源热电之间设备内部销售未进行进项税转出等2个问题已整改。项目进度缓慢未得到整改，本年度仍然存在。建议你单位切实制定和落实整改措施，完善制度，加强管理，积极推动，促进项目顺利实施，你单位已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance during the project implementing process. QEG has performed project management as required, the project implementation is basically compliant with regulations, and the finished project has achieved good results. We also found the following issues:

Problems in project implementation

1. The project proceeds slowly.

Up to the end of 2020, the project expenditure is RMB 319,428,626.68 yuan, accounting for 19.01% of the total investment; the amount withdrawn for the project is USD25,307,593.69, accounting for 19.47% of the total loan. USD104,692,406.31 remains to be withdrawn. The loan execution period approximately covers 60% of the loan period.

It is suggested that QEG shall strengthen project development management and implementation and expedite the construction progress. The audit suggestion has been accepted.

2. Some inventory equipment leaves unused, whose value is equal to RMB 7,468,103.08 yuan.

Up to May 18, 2021, some purchased boilers, preformed thermal insulation pipes, circulating pumps and other equipment leave unused over two years, whose value is equal to RMB 7,468,103.08 yuan. It mainly includes 13 boilers and 3,909.78m preformed thermal insulation pipes.

It is suggested that QEG shall strengthen its inventory equipment management, make overall arrangements for using such equipment timely and scientifically, improve the use ratio of the equipment, and avoid losses and wastes.

Problems in financial accounting

Qingdao Taineng Silicon Valley and Gas Thermoelectric Co., Ltd is irregular to account for input tax.

Qingdao Taineng Silicon Valley and Gas Thermoelectric Co., Ltd calculates its taxes in the simple method, and it calculated RMB 2,234,625.55 yuan of input tax additionally in its book value in 2020. Up to May 21, 2021, it transferred out RMB 2,178,333.53 yuan of input tax, and RMB 56,292.02 yuan of input tax remains to be transferred out.

The above practice is not in compliance with article 9 of the Accounting Law of the People's Republic of China “all organizations must perform financial accounting, complete accounting documents, keep accounting books and prepare accounting statements based on business transactions actually happened.” Qingdao Taineng Silicon Valley and Gas Thermoelectric Co., Ltd has transferred the above input tax on May 26, 2021.

Rectification of audit findings in the previous year

It is found by auditing that, among three problems disclosed in the audit report for the previous year, two problems, namely, failure in numbering of some ADB projects as required that leads to domestic supporting funds not recorded in ADB account set, and Tai neng thermal power co.、New Energy co.、Houhai thermal power co.、Kaiyuan thermal power co.do not transfer out input taxes in internal sales of ADB loaned equipment, have been rectified. However, the slow project progress is not rectified, which still exists this year. It is suggested to feasibly develop and implement effective measures for rectification, improve your system, strengthen management and actively proceed to ensure smooth implementation of the project. The audit suggestion has been accepted.